Statement of Work (SoW)

Breakdown Assistance &
Spare Parts Marketplace

Document Version: 1.0
Date: February 24, 2026
Project Code: REPAIR-ASSIST

# Table of Contents

1. Executive Summary

2. Feature List

3. Tech Stack

4. System Architecture

5. Database Architecture

6. Data Flow Diagrams

7. Dependencies

8. Mobile Applications

9. API Design

10. Security & Compliance

11. Deployment Strategy

12. Testing Strategy

13. Project Phases & Milestones

# 1. Executive Summary

Repair Assist is a comprehensive on-demand roadside assistance and spare parts marketplace platform. It connects stranded vehicle owners (riders) with verified nearby mechanics for emergency breakdown support, while also enabling local workshops to list and sell used, refurbished, and surplus spare parts.

The platform comprises:

Web Application (Next.js) — Admin dashboard, workshop inventory management, analytics

Mobile Applications (React Native) — Rider app, Mechanic app

Backend Services — API gateway, real-time dispatch, payment processing, notification engine

## Key Value Propositions

Real-time GPS-based mechanic discovery and dispatch

Transparent pricing with digital invoicing (GST compliant)

Integrated spare parts marketplace with escrow-based transactions

Trust system with dual ratings, KYC verification, and fraud detection

Scalable architecture supporting future IoT and AI integrations

# 2. Feature List

## 2.1 Emergency Breakdown Support

| # | Feature | Priority |
| --- | --- | --- |
| 1 | Real-time breakdown request with live GPS location capture | P0 |
| 2 | Auto-detection of nearest available verified mechanic | P0 |
| 3 | Option for rider to manually select preferred mechanic (rating, distance, response time) | P1 |
| 4 | Instant job notification to nearby mechanics with accept/decline window | P0 |
| 5 | Live ETA tracking of mechanic en route | P0 |
| 6 | In-app masked calling/chat between rider and mechanic | P1 |
| 7 | Emergency priority tagging (accident, engine failure, electrical fault, puncture, etc.) | P0 |
| 8 | Digital job summary with photos of issue and repair completed | P1 |
| 9 | Transparent on-spot pricing estimation before work begins | P0 |

## 2.2 Mechanic Onboarding & Verification

| # | Feature | Priority |
| --- | --- | --- |
| 1 | Mechanic self-registration with OTP login | P0 |
| 2 | KYC verification (Aadhaar, PAN, Trade License where applicable) | P0 |
| 3 | Skill tagging (2-wheeler, 4-wheeler, EV, diesel, battery specialist, etc.) | P0 |
| 4 | Service coverage radius selection | P1 |
| 5 | Emergency availability toggle (Online / Offline / Busy) | P0 |
| 6 | Admin approval workflow | P0 |
| 7 | Performance score tracking (response time, resolution rate, ratings) | P1 |

## 2.3 Smart Location & Dispatch Engine

| # | Feature | Priority |
| --- | --- | --- |
| 1 | GPS-based mechanic discovery within configurable radius | P0 |
| 2 | Intelligent dispatch algorithm (nearest + highest rating + availability weightage) | P0 |
| 3 | Load balancing to prevent over-allocation to same mechanic | P1 |
| 4 | Heatmap view for high breakdown zones (Admin dashboard) | P2 |
| 5 | Offline caching for low-network areas | P1 |

## 2.4 Used & Spare Parts Marketplace

| # | Feature | Priority |
| --- | --- | --- |
| 1 | Workshop inventory listings (used, refurbished, new surplus stock) | P0 |
| 2 | Part categorization (vehicle type > brand > model > component type) | P0 |
| 3 | Condition tagging (Used-Good / Refurbished / Like New / OEM Surplus) | P0 |
| 4 | Real images upload with condition notes | P1 |
| 5 | Discounted pricing display vs estimated market price | P1 |
| 6 | Stock quantity management per workshop | P0 |
| 7 | Search by part name, vehicle model, or compatibility | P0 |
| 8 | Filter by distance, price range, and condition | P1 |

## 2.5 Instant Part Request (From Breakdown Screen)

| # | Feature | Priority |
| --- | --- | --- |
| 1 | Rider can request required part directly from nearby listed inventory | P1 |
| 2 | Mechanic can recommend part from marketplace within job flow | P1 |
| 3 | In-app purchase or reserve-for-pickup option | P1 |
| 4 | Delivery coordination (mechanic pickup / workshop delivery - configurable) | P2 |
| 5 | Escrow-based payment hold until part confirmation | P1 |

## 2.6 Pricing & Payments

| # | Feature | Priority |
| --- | --- | --- |
| 1 | Transparent labor + part cost breakdown | P0 |
| 2 | Dynamic pricing (late night / emergency surcharge - optional) | P2 |
| 3 | Digital invoice generation with GST | P0 |
| 4 | Wallet, UPI, Card, COD options | P0 |
| 5 | Commission auto-calculation for platform | P0 |
| 6 | Refund & dispute management system | P1 |

## 2.7 Ratings, Trust & Quality Control

| # | Feature | Priority |
| --- | --- | --- |
| 1 | Dual rating system (Mechanic rating + Workshop/part seller rating) | P0 |
| 2 | Return/Replacement window for listed parts (configurable by seller) | P1 |
| 3 | Fraud detection triggers (excessive cancellation, abnormal pricing, duplicates) | P1 |
| 4 | Warranty tagging for replaced parts (if applicable) | P2 |

## 2.8 Admin Controls

| # | Feature | Priority |
| --- | --- | --- |
| 1 | Approve/reject mechanic and workshop registrations | P0 |
| 2 | Monitor breakdown frequency by geography | P1 |
| 3 | Inventory moderation & suspicious listing review | P1 |
| 4 | Commission configuration (service vs part sale) | P0 |
| 5 | Dispute resolution panel | P1 |
| 6 | Analytics dashboard (breakdown types, response time, part demand trends) | P1 |

## 2.9 Future Extensions (Scalable Enhancements)

| # | Feature | Priority |
| --- | --- | --- |
| 1 | AI-based failure prediction suggestions (recurring issues) | P3 |
| 2 | EV-specific roadside battery swap module | P3 |
| 3 | Fleet subscription plans for delivery companies | P3 |
| 4 | API integration for insurance roadside assistance partnerships | P3 |
| 5 | IoT-triggered automatic breakdown alert from connected vehicles | P3 |

# 3. Tech Stack

## 3.1 Frontend (Web)

| Technology | Purpose |
| --- | --- |
| Next.js 15 (App Router) | Web framework - SSR, routing, API routes |
| React 19 | UI library |
| TypeScript | Type safety |
| Tailwind CSS 4 | Utility-first styling |
| shadcn/ui | Accessible, customizable UI component library |
| ReactBits (reactbits.dev) | Advanced animations and interactive effects |
| Zustand | Lightweight client-side state management |
| React Query (TanStack) | Server state management, caching |
| React Hook Form + Zod | Form handling and validation |
| Socket.io Client | Real-time communication |
| Mapbox GL JS / Google Maps | Map rendering and geolocation |
| Recharts | Charts and analytics visualization |

## 3.2 Mobile Applications

| Technology | Purpose |
| --- | --- |
| React Native (with Expo) | Cross-platform mobile development |
| React Navigation | Mobile navigation |
| NativeWind | Tailwind CSS for React Native |
| React Native Maps | Native map components |
| Expo Location | GPS and geofencing |
| Expo Camera | Photo capture for job documentation |
| Expo Notifications | Push notifications |
| React Native Reanimated | Smooth animations |

## 3.3 Backend

| Technology | Purpose |
| --- | --- |
| Node.js (v20 LTS) | Runtime |
| Next.js API Routes | REST API (web-facing endpoints) |
| Express.js / Fastify | Standalone microservices (dispatch, payments) |
| Socket.io | Real-time bi-directional communication |
| Bull / BullMQ | Job queue for async tasks |
| Redis | Caching, session store, pub/sub, geospatial queries |
| Prisma ORM | Database access and migrations |

## 3.4 Database

| Technology | Purpose |
| --- | --- |
| PostgreSQL 16 | Primary relational database |
| PostGIS Extension | Geospatial queries (mechanic discovery by radius) |
| Redis | Caching layer, real-time location store |
| AWS S3 / Cloudinary | Image and document storage |

## 3.5 Third-Party Services

| Technology | Purpose |
| --- | --- |
| Razorpay | Payment gateway (UPI, cards, wallets, COD) |
| Twilio / Exotel | Masked calling, SMS, OTP |
| Firebase Cloud Messaging | Push notifications |
| Google Maps Platform | Geocoding, directions, ETA calculation |
| DigiLocker / KYC Provider | Aadhaar/PAN verification |
| SendGrid / AWS SES | Transactional emails |
| Sentry | Error monitoring |

## 3.6 DevOps & Infrastructure

| Technology | Purpose |
| --- | --- |
| Vercel | Web app hosting, edge functions, CI/CD |
| AWS (EC2/ECS/Lambda) | Microservices hosting, background jobs |
| Docker | Containerization |
| GitHub Actions | CI/CD pipelines |
| Terraform | Infrastructure as code |
| Nginx | Reverse proxy, load balancing |
| Prometheus + Grafana | Monitoring and alerting |

# 4. System Architecture

## 4.1 High-Level Architecture

The system follows a layered architecture with clear separation of concerns:

Client Layer: Rider App (React Native), Mechanic App (React Native), Web Dashboard (Next.js)

API Gateway / Edge: Vercel Edge Functions / Next.js API Routes - handles authentication, rate limiting, request validation, API versioning

Service Layer: Auth Service, Breakdown & Dispatch Service, Marketplace Service, Payment Service, Notification Service, Location Service, Rating Service, Admin Service

Data Layer: PostgreSQL + PostGIS (primary DB), Redis (cache + geo + pub/sub), S3/Cloudinary (images, docs)

## 4.2 Real-Time Communication

WebSocket connections via Socket.io enable real-time features: live mechanic tracking, instant job notifications, chat messaging, and ETA updates. Redis Pub/Sub is used for cross-server message propagation.

## 4.3 Dispatch Algorithm

The intelligent dispatch engine scores mechanics using a weighted algorithm:

Distance from rider (40% weight)

Mechanic rating (30% weight)

Historical response time (20% weight)

Load balancing factor (10% weight)

Notifications are sent to the top 3-5 scored mechanics with a 60-second accept window. If no acceptance, the search radius expands and the next batch is notified.

# 5. Database Architecture

## 5.1 Core Tables

| Table | Key Columns |
| --- | --- |
| users | id, phone, email, name, role, avatar_url, created_at, updated_at |
| mechanics | id, user_id, aadhaar_number, pan_number, trade_license, skills (JSONB), radius_km, status, rating, total_jobs, location (PostGIS), is_verified, is_online, created_at |
| workshops | id, owner_id, name, address, location (PostGIS), gst_number, is_verified, rating, created_at |
| breakdown_requests | id, rider_id, mechanic_id, location (PostGIS), emergency_type, description, status, estimated_price, final_price, photos (JSONB), mechanic_eta, started_at, completed_at, created_at |
| spare_parts | id, workshop_id, name, description, vehicle_type, brand, model, component_type, condition, price, market_price, stock_quantity, images (JSONB), condition_notes, warranty_days, is_active, created_at |
| part_orders | id, part_id, buyer_id, breakdown_id, quantity, total_price, delivery_mode, escrow_status, status, created_at |
| payments | id, breakdown_id, part_order_id, amount, labor_cost, parts_cost, platform_fee, gst_amount, payment_method, payment_status, razorpay_id, invoice_url, created_at |
| ratings | id, from_user_id, to_user_id, breakdown_id, part_order_id, rating (1-5), review_text, type, created_at |
| disputes | id, raised_by, breakdown_id, part_order_id, reason, description, status, resolution, resolved_by, created_at |
| chat_messages | id, breakdown_id, sender_id, message, type, created_at |
| notifications | id, user_id, title, body, type, data (JSONB), is_read, created_at |

## 5.2 Key Indexes

| Table | Index | Type | Purpose |
| --- | --- | --- | --- |
| mechanics | location | GiST (PostGIS) | Geospatial radius queries |
| mechanics | is_online, is_verified | B-tree | Filter available mechanics |
| spare_parts | vehicle_type, brand, model | Composite B-tree | Part search |
| breakdown_requests | location | GiST (PostGIS) | Heatmap analytics |
| payments | payment_status | B-tree | Payment reconciliation |

## 5.3 Redis Data Structures

| Key Pattern | Type | TTL | Purpose |
| --- | --- | --- | --- |
| mechanic:loc:{id} | GeoSet | - | Real-time mechanic location |
| mechanic:status:{id} | String | - | Online/Offline/Busy status |
| breakdown:active:{id} | Hash | 24h | Active breakdown session data |
| otp:{phone} | String | 5m | OTP verification |
| rate_limit:{ip} | Counter | 1m | API rate limiting |
| session:{token} | Hash | 7d | User session data |

# 6. Data Flow Diagrams

## 6.1 Breakdown Request Flow

1. Rider taps "SOS / Request Help" — GPS auto-captured

2. API Gateway validates and creates breakdown request in database

3. Dispatch Engine queries nearby online mechanics (PostGIS + Redis)

4. Scoring engine ranks candidates: Distance (40%), Rating (30%), Response Time (20%), Load Balance (10%)

5. Push notifications sent to top 3-5 scored mechanics

6. Mechanic accepts job within 60-second window (else expand radius + retry)

7. Rider receives mechanic assignment with live ETA tracking via WebSocket

8. Mechanic navigates to rider location with turn-by-turn directions

9. In-app chat/masked calling available throughout the job

10. Mechanic completes repair, uploads photos, creates job summary

11. Invoice generated with labor + parts breakdown, payment processed via Razorpay

12. Both parties submit ratings and reviews

## 6.2 Spare Parts Purchase Flow

1. Rider or mechanic searches for spare part by name, vehicle model, or compatibility

2. Marketplace returns results with price, condition, and workshop info

3. Buyer places order for selected part

4. Workshop owner receives notification and confirms availability

5. Payment captured and held in escrow via Razorpay

6. Part dispatched (mechanic pickup or workshop delivery)

7. Buyer confirms receipt and quality

8. Escrow released to workshop owner (minus platform commission)

9. Buyer submits rating for part and workshop

## 6.3 Admin Moderation Flow

1. New mechanic/workshop submits registration with KYC documents

2. Entry appears in admin pending approval queue

3. Admin reviews KYC documents and business details

4. Admin approves or rejects with reason

5. Applicant receives push notification + SMS with status update

# 7. Dependencies

## 7.1 NPM Packages (Web)

| Package | Version | Purpose |
| --- | --- | --- |
| next | ^15.x | Web framework |
| react / react-dom | ^19.x | UI library |
| typescript | ^5.x | Type system |
| tailwindcss | ^4.x | CSS framework |
| shadcn/ui | latest | UI components |
| reactbits | latest | Animation effects |
| prisma / @prisma/client | ^6.x | ORM |
| @tanstack/react-query | ^5.x | Data fetching |
| zustand | ^5.x | State management |
| socket.io-client | ^4.x | WebSocket client |
| react-hook-form | ^7.x | Form management |
| zod | ^3.x | Schema validation |
| recharts | ^2.x | Charts |
| next-auth | ^5.x | Authentication |
| razorpay | latest | Payments SDK |
| lucide-react | latest | Icons |

## 7.2 NPM Packages (Mobile)

| Package | Version | Purpose |
| --- | --- | --- |
| expo | ~52.x | Mobile framework |
| react-native | ^0.76.x | Mobile UI |
| @react-navigation/native | ^7.x | Navigation |
| nativewind | ^4.x | Tailwind for RN |
| react-native-maps | latest | Maps |
| expo-location | latest | GPS |
| expo-camera | latest | Camera |
| expo-notifications | latest | Push notifications |
| react-native-reanimated | ^3.x | Animations |

## 7.3 External Service Dependencies

| Service | Dependency Level | Fallback |
| --- | --- | --- |
| Google Maps API | Critical | Mapbox (fallback) |
| Razorpay API | Critical | PayU / Cashfree (fallback) |
| Twilio / Exotel | High | MSG91 (fallback) |
| Firebase (FCM) | High | OneSignal (fallback) |
| AWS S3 | High | Cloudinary (fallback) |
| DigiLocker KYC | Medium | Manual verification (fallback) |

# 8. Mobile Applications

Two separate mobile applications will be developed using React Native with Expo:

## 8.1 Rider App Screens

| # | Screen | Description |
| --- | --- | --- |
| 1 | Splash / Onboarding | App introduction, feature highlights (3 slides) |
| 2 | Login / OTP | Phone number entry + OTP verification |
| 3 | Home (Map View) | Full-screen map with current location + SOS button |
| 4 | Breakdown Request | Emergency type selector, description, photo capture |
| 5 | Mechanic Selection | Nearby mechanics list with ratings, distance, ETA |
| 6 | Live Tracking | Real-time mechanic location on map + ETA countdown |
| 7 | In-Progress Job | Chat/call with mechanic, job status updates |
| 8 | Job Summary | Repair details, photos, cost breakdown |
| 9 | Payment | Payment method selection, invoice, tip option |
| 10 | Rating & Review | Star rating + text review for mechanic |
| 11 | Spare Parts Search | Search, filter, browse marketplace |
| 12 | Part Detail | Images, condition, pricing, workshop info |
| 13 | Cart & Checkout | Part order summary, delivery options |
| 14 | Order Tracking | Part order status tracking |
| 15 | My Requests History | Past breakdown requests and orders |
| 16 | Profile | Personal details, vehicles, saved addresses |
| 17 | Wallet | Balance, transaction history, add money |
| 18 | Notifications | Push notification center |
| 19 | Support & Disputes | Raise issues, track dispute resolution |
| 20 | Settings | Language, notification preferences, help |

## 8.2 Mechanic App Screens

| # | Screen | Description |
| --- | --- | --- |
| 1 | Splash / Onboarding | App introduction for mechanics |
| 2 | Registration | Phone, skills, KYC document upload |
| 3 | Login / OTP | Phone-based authentication |
| 4 | Home (Dashboard) | Today's stats, online toggle, active job |
| 5 | Incoming Request | Full-screen alert with job details, accept/decline |
| 6 | Navigation to Rider | Turn-by-turn navigation to breakdown location |
| 7 | Active Job | Job details, chat, update status, capture photos |
| 8 | Price Estimation | Labor + parts cost entry with breakdown |
| 9 | Part Recommendation | Browse marketplace, recommend parts to rider |
| 10 | Job Completion | Upload repair photos, add notes, generate invoice |
| 11 | Earnings | Daily/weekly/monthly earnings, payout history |
| 12 | Job History | Past completed/cancelled jobs |
| 13 | Performance | Ratings, response time, completion rate |
| 14 | Profile & KYC | Personal info, documents, skill management |
| 15 | Availability | Schedule, radius, specialization settings |
| 16 | Notifications | Push notification center |
| 17 | Settings | Language, availability preferences |

## 8.3 Web Dashboard Screens

| # | Screen | Description |
| --- | --- | --- |
| 1 | Admin Login | Email/password admin authentication |
| 2 | Admin Dashboard | KPIs, active breakdowns map, alerts |
| 3 | Mechanic Management | List, verify, approve/reject, performance |
| 4 | Workshop Management | List, verify, approve/reject |
| 5 | Breakdown Monitor | Live map, active requests, intervention tools |
| 6 | Spare Parts Moderation | Review listings, flag suspicious items |
| 7 | Commission Config | Set service and parts sale commission rates |
| 8 | Dispute Center | View, investigate, resolve disputes |
| 9 | Analytics | Breakdown heatmap, demand trends, revenue |
| 10 | Reports | Exportable reports (CSV/PDF) |
| 11 | Settings | Platform configuration, pricing rules |
| 12 | Workshop Dashboard | Inventory overview, orders, revenue |
| 13 | Inventory Management | Add/edit/delete parts, stock levels |
| 14 | Order Management | Incoming orders, dispatch, returns |
| 15 | Workshop Analytics | Sales, popular items, revenue charts |

# 9. API Design

## 9.1 RESTful API Endpoints

| Module | Endpoints |
| --- | --- |
| Auth | POST /api/v1/auth/send-otp, verify-otp, refresh-token, logout |
| Users | GET/PUT /api/v1/users/me |
| Mechanics | POST register, GET nearby, GET/:id, PUT status/location, GET reviews |
| Breakdowns | POST create, GET/:id, PUT accept/status/estimate/complete, POST photos, GET history |
| Marketplace | GET parts (search+filter), GET/POST/PUT/DELETE parts/:id, GET workshop inventory |
| Orders | POST create, GET/:id, PUT status, GET my-orders |
| Payments | POST create-order, POST verify, GET invoices/:id, POST refund |
| Ratings | POST create, GET by entity |
| Disputes | POST create, GET/:id, PUT resolve |
| Admin | GET dashboard, mechanics/workshops pending, PUT verify, GET analytics |

## 9.2 WebSocket Events

| Event | Direction | Payload |
| --- | --- | --- |
| breakdown:new | Server -> Mechanic | breakdownId, location, emergencyType, distance |
| breakdown:accepted | Server -> Rider | mechanicId, eta, mechanicLocation |
| mechanic:location | Mechanic -> Server | lat, lng, heading, speed |
| eta:update | Server -> Rider | eta, mechanicLocation |
| job:status | Server -> Both | breakdownId, status, message |
| chat:message | Both -> Server | breakdownId, message, type |

# 10. Security & Compliance

## Authentication & Authorization

JWT-based auth with short-lived access tokens (15min) and refresh tokens (7 days)

OTP-based login via SMS (no password storage for riders/mechanics)

Role-based access control (RBAC): Rider, Mechanic, Workshop Owner, Admin, Super Admin

Masked phone numbers for rider-mechanic communication

## Data Security

All data encrypted in transit (TLS 1.3)

Sensitive data encrypted at rest (AES-256)

PII data (Aadhaar, PAN) stored with field-level encryption

GDPR-compliant data handling with user consent

Secure file uploads with virus scanning

## Payment Security

PCI DSS compliance via Razorpay (no card data stored on platform)

Escrow handling via payment gateway

Transaction audit logging

## API Security

Rate limiting per IP and per user

Input validation and sanitization (Zod schemas)

CORS configuration

SQL injection prevention via Prisma ORM

# 11. Deployment Strategy

## 11.1 Environments

| Environment | Purpose | URL Pattern |
| --- | --- | --- |
| Development | Local development | localhost:3000 |
| Staging | Pre-production testing | staging.repairassist.in |
| Production | Live application | app.repairassist.in |

## 11.2 CI/CD Pipeline

GitHub Push -> GitHub Actions -> Lint + Type Check -> Unit Tests -> Integration Tests -> Build -> Deploy

Staging: Auto-deploy on develop branch merge

Production: Deploy on main branch with approval gate

## 11.3 Infrastructure

Vercel: Next.js web application hosting

AWS ECS: Microservices + Socket.io server

AWS RDS: PostgreSQL + PostGIS

ElastiCache: Redis caching

S3: Image and document storage

CloudFront: CDN for static assets

# 12. Testing Strategy

| Test Type | Tool | Coverage Target |
| --- | --- | --- |
| Unit Tests | Vitest / Jest | 80%+ core logic |
| Component Tests | React Testing Library | All UI components |
| Integration Tests | Playwright / Cypress | Critical user flows |
| API Tests | Supertest | All endpoints |
| Mobile Tests | Detox / Maestro | Core mobile flows |
| Load Tests | k6 / Artillery | 10K concurrent users |
| Security Tests | OWASP ZAP | Vulnerability scan |

# 13. Project Phases & Milestones

## Phase 1: Foundation (Weeks 1-4)

Project setup, CI/CD, database design

Authentication system (OTP + JWT)

User, Mechanic, Workshop data models

Basic web dashboard scaffold

## Phase 2: Core Breakdown Flow (Weeks 5-8)

Breakdown request creation

Dispatch engine with geospatial queries

Real-time tracking (Socket.io)

Mechanic app - accept/decline/navigate

In-app chat and masked calling

## Phase 3: Marketplace (Weeks 9-12)

Spare parts listing CRUD

Search and filter engine

Part ordering with escrow payments

Workshop inventory management

## Phase 4: Payments & Ratings (Weeks 13-15)

Razorpay integration

Invoice generation with GST

Wallet system

Rating and review system

Commission calculation

## Phase 5: Admin & Analytics (Weeks 16-18)

Admin dashboard

Mechanic/Workshop verification workflow

Analytics and heatmaps

Dispute resolution system

## Phase 6: Mobile Apps (Weeks 12-20, parallel)

Rider app (React Native)

Mechanic app (React Native)

Push notifications

Offline support

## Phase 7: QA & Launch (Weeks 19-22)

End-to-end testing

Performance optimization

Security audit

Beta testing

Production deployment

This Statement of Work is a living document and will be updated as requirements evolve.